# AI Student Routine Manager

## Complete JIRA Project Setup Guide

For Teammates - Project Management Course (Spring 2025-2026)

## Introduction

This document is a readable version of the JIRA guide content from your docx script.

Use it as the source-of-truth checklist to create and organize the project in JIRA.

Project overview:

- Name: AI Student Routine Manager

- Type: Full-stack web application

- Purpose: Students input class schedules and habits; AI generates realistic gap-free daily routines.

- Stack: Next.js, Tailwind, Supabase, Claude (primary), Gemini/OpenRouter/Groq fallbacks, Vercel, Telegram Bot API

- Constraint: Free tiers only

## Section 1 - Project Type: Scrum

Select Scrum (not Kanban) because the project has:

- A fixed semester deadline (14 weeks)

- Clear scope and defined backlog

- Time-boxed delivery in sprints

- Formal roles and review cycles

Scrum points to mention in report:

- Fixed-length sprints

- Prioritized product backlog

- Sprint planning, review, retrospective

- Acceptance criteria per story

- Story point estimation (Fibonacci)

## Section 2 - JIRA Setup Steps

- Create JIRA account at jira.atlassian.com

- Create project:

- Template: Scrum

- Name: AI Student Routine Manager

- Key: ASRM

- Type: Team-managed

- Assign roles:

- Product Owner

- Scrum Master

- Developers

- Create sprints:

- Sprint 1: Foundation (Weeks 1-3)

- Sprint 2: AI Core (Weeks 4-7)

- Sprint 3: Dashboard & Alerts (Weeks 8-11)

- Sprint 4: Deployment & Polish (Weeks 12-14)

## Section 3 - Epics

Create these 6 epics:

- ASRM-E1 User Authentication & Account Management

- ASRM-E2 9-Screen Onboarding Questionnaire

- ASRM-E3 AI Schedule Generation Engine

- ASRM-E4 Interactive Dashboard & Timeline

- ASRM-E5 Telegram Notification System

- ASRM-E6 Deployment, Performance & Production Setup

## Section 4 - Stories (ASRM-1 to ASRM-20)

Story groups:

- Authentication: ASRM-1, ASRM-2, ASRM-3

- Onboarding: ASRM-4, ASRM-5, ASRM-6, ASRM-7

- AI Engine: ASRM-8, ASRM-9, ASRM-10, ASRM-11

- Dashboard: ASRM-12, ASRM-13, ASRM-14, ASRM-15

- Telegram: ASRM-16, ASRM-17

- Deployment: ASRM-18, ASRM-19, ASRM-20

Each story should include:

- Summary

- User story statement

- Acceptance criteria

- Priority

- Story points

- Epic link

- Sprint

## Section 5 - Tasks

Tasks are linked technical actions under stories.

Examples in your original script include detailed task sets under:

- ASRM-1 (Sign-Up)

- ASRM-2 (Sign-In)

- ASRM-3 (Route Protection)

- ASRM-8 (Pre-computation)

- ASRM-9 (AI Fallback Chain)

- ASRM-12 (Timeline UI)

- ASRM-17 (Telegram Alerts)

## Section 6 - Bugs

Create and document these bugs:

- ASRM-B1: Gemini model deprecation issue

- ASRM-B2: Dashboard rendered unstyled

- ASRM-B3: Runtime Error: [object Event]

- ASRM-B4: Illogical AI schedule generation

- ASRM-B5: Windows npm execution policy issue

- ASRM-B6: Onboarding data shape mismatch

Each bug should include:

- Steps to reproduce

- Expected result

- Actual result

- Root cause

- Fix applied

- Files changed

- Priority, points, status, sprint

## Section 7 - Sprint Summary

- Sprint 1: 21 points

- Sprint 2: 39 points

- Sprint 3: 26 points

- Sprint 4: 10 points

- Grand total: 96 points

## Section 8 - Teammate Checklist

- Setup account and project

- Create 4 sprints

- Create 6 epics

- Create all stories

- Create all tasks

- Create all bugs

- Start Sprint 1

- Capture required screenshots for report appendix

## Section 9 - Glossary

Include definitions for:

- Epic

- Story

- Task

- Bug

- Subtask

- Sprint

- Backlog

- Story Points

- Acceptance Criteria

- Product Owner

- Scrum Master

- Sprint Planning

- Sprint Review

- Burndown Chart

- Epic Link

## Optional: Generate .docx from your original script

You already have the full docx builder code. To generate a Word file directly in this repo:

- Save your JS as scripts/generate-jira-guide.js

- Ensure dependency is installed:

- npm install docx

- Update output path in script to:

- ./JIRA_Complete_Guide.docx

- Run:

- node scripts/generate-jira-guide.js